Internal Delivery Checklist

One per signed client · keep in CRM notes + this folder · DO NOT forward to the client

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Stage 4 → 5 handoff (Day 0)

□ 50% deposit received (MoMo/bank) — receipt sent to client, logged in CRM Pipeline sheet

□ Kickoff Kit (EN or FR per school) forwarded with the 2-line cover message

□ Client contact confirmed: who sends content, who gives final approval

Content collection (Day 0–1)

□ Items 1–8 received (or 30-min call done) — missing items chased once, same day

□ Crest cleaned/vectorized if needed

□ Photos sorted: landscape priority, 10+ usable

□ Fact sheet written up (story, programs, results, contacts, fees) — the source of truth for the build

Build (Day 1–2)

□ Correct concept template chosen (academy / nursery-primary / secondary) and personalized: name, crest, colors, facts, CTAs on THEIR number

□ EN|FR toggle tested in both directions — no untranslated leftovers

□ Mobile QA: iPhone + Android, on 3G (target: under 3s first paint)

□ All WhatsApp links tested (wa.me opens with the right pre-filled text)

□ Form tested: payload logs to console + routes to the right number

□ SEO: meta title <60 chars, description <155, JSON-LD filled with real school data (NO invented ratings)

□ AMK credit line present (small, footer) — the agency badge, not the agency brand

Launch (Day 3–5)

□ Domain registered in the CLIENT'S name — AMK manages DNS/hosting (trust + ownership)

□ Hosting: files deployed (Vercel/Netlify), SSL active, DNS pointed

□ Final check on the live URL (both languages) before telling the client

□ Launch message to client with the live link + 50% balance request

□ 30-min staff training scheduled and done (WhatsApp call; record the 3 most-asked updates)

Proof & flywheel (launch week → Day 30)

□ Testimonial requested (one honest line from the director — screenshot of it is fine)

□ 2–3 photos + the quote → case study → AMK site Proof section (replaces a 'slot' card)

□ Referral asked explicitly: 'Which other school should we build for next?'

□ CRM: stage 5 closed, next touch date = Day 30 support check-in

□ Upsell menu offered once, softly: results page · e-learning/registration · other campuses · maintenance plan

Rules of the road

• The 24h preview promise runs from the FIRST message — the clock never waits for us.

• Client content is the #1 delay risk — the 30-min call beats a missing photo every time.

• Never invent facts on a client site (stats, ratings, dates). Placeholder → confirm → publish.

• One WhatsApp message = one deliverable update. Daily until launch, even if the update is 'on track'.